Minutes of Meeting (MoM)

Project Title: AI Tutor
Team Number: 06
Client / Sponsor: Ron Wright
Mentor(s): Kumar Parteek 
Date: 11/6/2025
Time: 5:30 PM
Location / Platform (Zoom/Office/etc.): Zoom
Participants (Team & Client):  Zachary Mullin, Luis Zarate, Jesse Boakye, Ron Wright, Dan Smith (Guest)

Meeting Number / Version: 11/6
1. Agenda

- Item 1: Sprint 2 Debriefing

- Item 2: Sprint 3 Goals

- Item 3: Client Suggestions and Feedback

2. Key Discussion Points

- Client is happy with the use of local LLM and RAG

- Discussion of limitations of current local LLM – Context Window of 128k tokens

- Usage of server for a more powerful LLM possible

- Discussion of RAG – How does it work? Does it contain all files uploaded to system?

- Account system – Use school district student data to bulk-create user accounts.

3. Decisions Made

- Use 8B Parameter model on a server for future testing

- Add bulk account generation to the account system plans for Sprint 3

4. Action Items / Responsibilities

5. Client Feedback / Clarifications

- Current response time of the LLM is too long. Something needs to be done to improve the response times.

- Thankful for professionalism in video

6. Linkage to Deliverables (optional)

- Relevant Requirement Document Section(s): Sprint 2 Demo

7. Next Steps & Follow-Up

- Deliverables before next meeting: __________________________

- Next meeting scheduled on: 11/13 5:30 PM

- Agreed communication channel: Zoom

Prepared By: Zachary Mullin
Date of Circulation: 11/6/2025